## Slide 1: Vermont’s Local System Plan
TOPAC meeting
October 24, 2019

## Slide 2: Vermont’s Local System Plan
Required by Attachment K
  The LSP, or Local System Plan, addresses non-PTF transmission (115 kV or greater) and subtransmission facilities (69, 46 or 34.5 kV)
    Attachment K requires stakeholder input on LSP
  Several companies own and operate non-PTF facilities in VT
    The two largest utilities are
      Green Mountain Power (GMP)
      Vermont Electric Coop (VEC)
  LSP is discussed at the Vermont System Planning Committee (VSPC) (website link below):
    http://www.vermontspc.com/default.aspx
  Vermont has both networked transmission and underlying subtransmission networks
    Some LSP projects have RSP elements and vice versa
    LSP considerations for those types of projects are noted here

## Slide 3: Project Status Definitions
This presentation describes projects that are at different maturity levels
Concept | Project is under consideration as a possible solution to a need, but little or no analysis is available
Proposed | The local distribution utility or VELCO has determined that the project is an appropriate solution to a need, but a budget has not yet been approved, or the project has not yet obtained Proposed Plan Approval (PPA or I.3.9 Approval) from ISO-NE
Planned | I.3.9 Approval has been obtained or a budget has been approved
Permitting | Project is in the permitting stage
Under Construction | Project is under construction
In-Service | Project is complete
3

## Slide 4: List of Vermont LSP Projects
Items in red are new or have been updated
Project name | Project proponent - low voltage system | Critical load level | Current status (Projected in-service date) | LSP elements
Barre substation 1 | VELCO/GMP | N/A | Under Construction (2019) | 115/34.5 kV Asset condition related
Berlin substation 1 | VELCO/GMP | N/A | Permitting (2020) | 115/34.5 kV Asset condition related
Irasburg substation 1 | VELCO/GMP/VEC/WEC/Barton/Orleans | N/A | Proposed (2021) | 115/46 kV Asset condition related
Florence substation 1 | VELCO/GMP | N/A | Proposed (2022) | 115/46 kV Asset condition related
Note1: VELCO is currently assessing other non-PTF and PTF substations: non-PTF (Windsor), PTF (Middlebury)

## Slide 5: Contact Information
Questions on this presentation:
  Hantz A. Présumé
  Manager – Transmission System Planning
  VELCO
  366 Pinnacle Ridge Road
  Rutland, VT 05701
VSPC contact information
  Web site link:
    http://www.vermontspc.com/default.aspx