## Slide 1
August 9-10, 2022 | NEPOOL Markets Committee | Doubletree Hotel, Westborough, ma
Alex Rost
Manager – Resource Qualification
FCA 18 Schedule Modifications

## Slide 2
FCA 18 Schedule Modifications
Proposed Effective Date: November 2022
Modifications to the FCA 18 schedule are needed in order to maintain the FCA 18 start date of February 5, 2024 (i.e., the FCA 18 start date established pursuant to Section III.13.2.1 of the Tariff)
  Given the changes made to the FCA 17 schedule, the ISO needs to modify the schedule for FCA 18
The proposed revisions minimize disruptions to the currently established order and relative timing of the FCA qualification process activities to maximize the familiarity and certainty of the process for affected parties, which include Market Participants, FERC, and the ISO
  The approach for modifying the FCA 18 schedule follows the same principles utilized in modifying the FCA 17 schedule
The ISO will seek a vote on the proposed Tariff revisions at the August 9-10, 2022 MC meeting and at the September 1, 2022 Participants Committee meeting
  The proposed FCA 18 schedule modifications were introduced at the June 7-8, 2022 MC meeting
  Proposed Tariff redlines were discussed at the July 12-14, 2022 MC meeting
    No changes have been made to the proposed Tariff revisions since the July MC introduction

## Slide 3: Stakeholder Schedule
Stakeholder Committee and Date | Scheduled Project Milestone
Markets Committee June 7-8, 2022 | Present proposed FCA 18 schedule modifications for stakeholder review and feedback
Markets Committee July 12-14, 2022 | Present Tariff modifications needed to support the FCA 18 schedule modifications
Markets Committee August 9-10, 2022 | Present any changes to the Tariff redlines since the last meeting; Vote
Participants Committee September 1, 2022 | Vote
September 2022 | File Tariff changes with FERC

## Slide 4
Alex Rost
(413) 540-4282 | AROST@iso-ne.com